WEEKLY PROJECT PLAN (06 Oct 2025 – 20 Apr 2026)

PHASE 1 — Proposal & Foundation (6 Oct – 10 Nov 2025)

Goal: Establish theoretical foundation, validate research gap, and complete proposal submission.

| Week | Dates | Focus & Tasks | Expected Outputs |
| --- | --- | --- | --- |
| W1 | 6–12 Oct | Define final project scope and aims (framework, not standalone app). Conduct a deep literature overview using Heidari et al. (2023) and Gong & Li (2024) to map detection methods (CNN, Transformer, multimodal, biological). Identify 3–4 subproblems: dataset bias, multimodal fusion, explainability, real-time deployment. | Project scope statement, subproblem table, annotated bibliography (10+ key papers). |
| W2 | 13–19 Oct | Detailed review of datasets (FaceForensics++, DFDC, KoDF, WildDeepfake, FakeAVCeleb). Compare dataset properties, diversity, realism (Kwon et al. 2021; Zi et al. 2020; Khalid et al. 2021). Begin initial draft of Problem Domain section. | Dataset comparison matrix, problem domain draft. |
| W3 | 20–26 Oct | Research baseline models from Pan et al. (2020) and Ahmed et al. (2022). Sketch high-level architecture: CNN + transformer hybrid. Draft Methodology and Evaluation Plan sections. | Initial proposal draft, architecture diagram. |
| W4 | 27 Oct – 2 Nov | Finalize Introduction, Problem Domain, Methodology, and Evaluation. Proofread and format proposal. | Proposal v2 for supervisor feedback. |
| W5 | 3–9 Nov | Incorporate supervisor comments. Final checks: citations (Harvard), references, ethics summary. | Final Proposal |

PHASE 2 — Contextual Report & System Design (10 Nov 2025 – 12 Jan 2026)

Goal: Deepen research, design the system architecture, complete contextual report.

| Week | Dates | Focus & Tasks | Expected Outputs |
| --- | --- | --- | --- |
| W6 | 10–16 Nov | Prepare full ethics pack (PIS, consent forms, questionnaire). Submit to Faculty Ethics Committee. | Ethics submission. |
| W7 | 17–23 Nov | Literature deep-dive: dataset realism & cross-dataset generalization issues (Kwon et al., Zi et al.). Start contextual report (literature review section). | Contextual Report draft – Section 1 (Intro & Lit Review). |
| W8 | 24–30 Nov | Requirements engineering: functional, non-functional, ethical requirements. Use UML (use cases, class diagrams). | Requirements specification document. |
| W9 | 1–7 Dec | Design detailed system architecture: modular backend, detection module, frontend UI. Define APIs and data flow diagrams. Reference Lyu (2020) for explainability design. | Design diagrams and architecture specification. |
| W10 | 8–14 Dec | Implement small baseline CNN model (VGG-Face or MobileNet) on FaceForensics++ subset (Pan et al. 2020). Document experiment results. | Baseline model test report. |
| W11 | 15–21 Dec | Draft Methodology and Implementation Plan sections of contextual report. Incorporate journal-based justification (Ahmed et al. 2022; Heidari et al. 2023). | Contextual Report v1. |
| W12 | 22–28 Dec | Light week (holiday buffer). Format contextual report and prepare for submission. | Polished draft. |
| W13 | 29 Dec – 12 Jan | Final proofread and supervisor review. Integrate all diagrams, tables, references. | Submit Contextual Report. |

PHASE 3 — Implementation, Testing & Evaluation (13 Jan – 22 Mar 2026)

Goal: Build, test, and refine the detection framework and evaluation pipeline.

| Week | Dates | Focus & Tasks | Expected Outputs |
| --- | --- | --- | --- |
| W14 | 13–19 Jan | Build full data-preprocessing pipeline: frame extraction, audio segmentation, MFCC feature generation. Dataset integration (KoDF + FakeAVCeleb). | Preprocessing scripts, verified data samples. |
| W15 | 20–26 Jan | Train and evaluate visual CNN (Xception / MobileNet). Measure dataset-specific performance (FaceForensics++). | Visual model results (Accuracy, F1, AUC). |
| W16 | 27 Jan – 2 Feb | Implement audio branch using MFCC features and ResNet model (Khalid et al. 2021). Evaluate audio-only performance. | Audio model results, confusion matrix. |
| W17 | 3–9 Feb | Implement fusion (multi-modal) detector combining audio and video features. Begin API integration. | Multimodal model v1, feature fusion logs. |
| W18 | 10–16 Feb | Conduct internal testing, optimize parameters. Begin pilot usability study with 5 users. Collect qualitative feedback. | Pilot usability notes, model tuning. |
| W19 | 17–23 Feb | Apply explainability (Grad-CAM) for heatmaps to visualize fake regions (Lyu 2020). Evaluate cross-dataset generalization (KoDF → WildDeepfake). | Explainability visuals, cross-test accuracy chart. |
| W20 | 24 Feb – 2 Mar | Conduct main user study (~30 participants). Collect SUS data and user trust metrics (Sippy et al. 2024). | Raw user data, anonymized survey responses. |
| W21 | 3–9 Mar | Analyse survey results: mean SUS, qualitative comments. Statistical analysis (t-tests, mean comparisons). | Evaluation tables and graphs. |
| W22 | 10–16 Mar | Final optimization and code refactoring. Document APIs, backend integration, and system testing. | Finalized framework and documentation. |
| W23 | 17–23 Mar | Supervisor demo; fix minor bugs and performance issues. | Stable build v2.0. |

PHASE 4 — Evaluation, Final Report & Submission (24 Mar – 20 Apr 2026)

Goal: Consolidate results, finalize report, prepare for submission and presentation.

| Week | Dates | Focus & Tasks | Expected Outputs |
| --- | --- | --- | --- |
| W24 | 24–30 Mar | Compile evaluation data (accuracy, F1, SUS, latency). Generate visual results: ROC curves, heatmaps, confusion matrices. | Evaluation visuals and tables. |
| W25 | 31 Mar – 6 Apr | Write Results and Evaluation sections of final report. Integrate findings with literature discussion (link to Gong & Li 2024; Heidari 2023). | Report draft v1. |
| W26 | 7–13 Apr | Write Discussion, Conclusion, Future Work. Proofread for clarity and structure. | Full report v2. |
| W27 | 14–17 Apr | Prepare final presentation slides and demo. Final supervisor review and revisions. | Final report + presentation ready. |
| W28 | 18–19 Apr | Submit final report, source code, and demo video. Backup all materials. | Submission completed. |
| W29 | 20 Apr | Final deadline – Project submission day | Project officially submitted. |